Task2 Issues:

Presentation: (ALL FELIS ALL HIGH PRIORITY ALL GUI)

* Passwords in “\*\*\*\*” format.
* Check for permissions for each user to know what actions are available for them to be shown

[user logs in -> permission dict check ->show what’s available]

(guest and members have different side bars ; in stores, a nominated member will have extra option)

Need to add getPermission() to service

* Show for user the success\failure responses’ messages
* Get the members info for admin (also a requirement in service)
* Availability to define and edit new purchase and discount policies
* Modify django for 2 usecases: II.1.4 and II.4.6

Messages: (ALL ROBIN ALL HIGH)

* Real-time messages: for users when there are stuff they need to know (**examples:** for shop owners when a purchase was made, when their store get closed\opened or when their nomination get cancelled ; for member when got a message)
* Postponed messages: there needs to be an observer(by django) or something for messages for users that aren’t logged in – when they’ll log in they’ll get the messages

Store:

* Define and edit purchase&discount policies (by store owner) BIG ONE
* Remove store’s owner access for a store owner (by his nominator) – and removes all the removed user nominators.

Service:

* information for admin about all members (logged in\out) (details+accesses+transactions) YOAV
* Remove a permission-free member by an admin: 1) check availability (no accesses) 2) removal (notify the member that he has banned + log him out + keep his transactions and messaages history) YOAV
* Add toJson() method for all objects YOAV
* Returns Service Data Objects (it gets an object and wrap the toJson() response in response) YOAV
* getPermissions() YOAV

Tests:

* Update all StoreFacade Tests (ARI) : Move through storefaceade, for each method check if exist\add 1 success test and n fail tests for n arguments fail options

If there needs to be any change in implementation, write aside for the weekend

* Update all integration Tests (Robin)
* Add message Tests (ARI+ROBIN)

General:

* Update usecases (ROBIN LOW)
* Update Diagram (YOAV LOW)
* Update Terms (ARI LOW)

A

Gui:  
  
- תהליך אפשרי למינוי תפקיד/הרשאות - בדיקה על אם המבקש יש לו הרשאות של למנות-> הוספת תפקיד למי שבוקש עליו -> מסך נוסף של שאלת איזו הרשאות תרצה למי שמינית עכשיו - ושליחת בקשה ליצירת access